ClinIQ

Clinical Trial Site Performance Intelligence

Full Architecture & Product Plan

Shaz Moghaddam  ·  London, UK  ·  June 2026

shazmoghaddam.github.io  ·  github.com/ShazMoghaddam

Executive Summary

ClinIQ is a Python-based B2B intelligence platform for clinical trial site performance monitoring. It targets mid-market Contract Research Organisations (CROs) and biotech sponsors operating across the UK and EU who need proactive, auditable insight into trial site health — without the cost and complexity of enterprise solutions like Oracle Clinical or Veeva Vault CTMS.

| Pillar | Scope |
| --- | --- |
| Data Model | PostgreSQL-ready, three-schema architecture — protocol config, operational time-series, derived analytics |
| Testing | 500+ automated tests across unit, integration, analytics, API, dashboard, and seeder layers |
| Go-to-Market | White-label OEM to UK/EU CROs; £800–1,500/month platform licence + £300 white-label fee |
| Regulatory | ICH E6(R3) GCP, MHRA RBM Guidance, EU CTR 536/2014, UK GDPR / UK DPA 2018 |

1  ·  Problem & Market Opportunity

1.1  The Gap in Mid-Market CRO Tooling

Clinical trial operations produce dense, time-sensitive data: enrolment velocity, protocol deviations, data entry lag, site dropout events, query resolution times. Despite the industry's analytical maturity, most mid-tier CROs (those running 5–50 concurrent trials) manage site performance with spreadsheets, email chains, and periodic sponsor teleconferences.

Enterprise CTMS platforms (Veeva Vault, Oracle Clinical, Medidata Rave) cost upwards of £200k/year to implement and require dedicated validation teams. They are sized and priced for Big Pharma. The CRO market below that tier is largely unserved by purpose-built intelligence tooling.

1.2  Market Size

| Segment | Count (UK+EU) | Relevance |
| --- | --- | --- |
| Mid-market CROs (5–50 trials) | ~320 | Primary buyer |
| Biotech sponsors (Phase I–II) | ~600 | Secondary / direct |
| Academic CROs / NHS networks | ~80 | Tertiary / pilot |

| TAM | 320 mid-market CROs at £800–1,500/month = £3.1M–5.8M ARR addressable. Even 5% penetration = £155k–290k ARR. |
| --- | --- |

2  ·  Data Model

2.1  Architecture Philosophy

The data model is structured across three schema layers that mirror the natural hierarchy of a clinical trial: protocol configuration (what should happen), operational time-series (what is happening), and derived analytics (what it means). SQLite is used for local development and demo seeding; PostgreSQL (via SQLAlchemy) is the production target.

2.2  Schema Layer 1 — Protocol Configuration

Static, per-trial reference data that defines enrolment targets, site responsibilities, and protocol parameters.

| Table | Key Columns | Purpose |
| --- | --- | --- |
| trials | trial_id, sponsor, phase, status | Master trial registry with protocol version and regulatory IDs (EudraCT, ISRCTN) |
| sites | site_id, country, pi_name, site_type | Investigator site registry; supports multi-country EU trials |
| trial_sites | enrolment_target, activation_date | Junction table linking trials to sites; stores per-site enrolment quota and activation timeline |
| protocol_versions | version, amendment_date, changes | Protocol amendment log; used to contextualise deviation spikes following amendments |

2.3  Schema Layer 2 — Operational Time-Series

Event-level records generated by site activity. This is the primary source of performance signals.

| Table | Key Columns | Purpose |
| --- | --- | --- |
| patient_enrolments | patient_id, screened_date, enrolled_date, status | Per-patient enrolment funnel: screening, consent, enrolment, withdrawal; drives velocity calculations |
| protocol_deviations | deviation_id, category, severity, free_text | Deviation log with severity (minor/major/critical) and free-text description for NLP categorisation |
| data_entry_events | visit_date, entry_date, eCRF_page | EDC entry timestamps; used to compute data lag KPI (visit-to-entry days) |
| monitoring_visits | visit_type, visit_date, findings | CRA visit log (on-site, remote, centralised); tracks SDV completion and open findings |
| query_log | query_id, opened_date, resolved_date, category | Data query lifecycle; drives query resolution time KPI and aging query alert |

2.4  Schema Layer 3 — Derived Analytics

Pre-computed KPIs and ML model outputs, refreshed on a configurable schedule.

| Table | Purpose |
| --- | --- |
| site_kpi_snapshots | Daily rollup of enrolment rate, deviation rate, data lag, query age — queryable as time-series |
| risk_scores | Composite site risk score (0–100) with component weights, updated daily; drives the watchlist view |
| enrolment_forecasts | Per-site projected completion date from linear regression on rolling 28-day velocity |
| deviation_clusters | NLP-tagged deviation categories and per-site cluster profiles updated weekly |
| audit_log | Immutable event log of all data access and system actions — required for GCP audit trail (21 CFR Part 11 / ICH E6 principles) |

3  ·  Module Architecture

3.1  File Structure

ClinIQ follows the same single-responsibility module pattern as VoltEdge, with eleven top-level modules:

| Module | Responsibility |
| --- | --- |
| cliniq/db/ | SQLAlchemy models, Alembic migrations, seeder (12-month synthetic trial dataset), connection pool |
| cliniq/analytics/ | Enrolment velocity engine, screening funnel calculator, dropout risk model, data lag aggregator |
| cliniq/ml/ | Risk score model (logistic regression), enrolment forecaster (linear projection), NLP deviation classifier (spaCy) |
| cliniq/api/ | FastAPI REST layer — trial, site, patient, KPI, forecast, and risk score endpoints |
| cliniq/dashboard/ | Plotly Dash UI — portfolio heatmap, site drill-down, enrolment curves, deviation log, AI assistant |
| cliniq/ai/ | Claude integration — context builder, tool executor, plain-English query handler |
| cliniq/reports/ | TMF-compatible PDF report generator, CSV export for sponsor data packages |
| cliniq/processing/ | Feature engineering pipeline — rolling KPI transforms, deviation severity weighting, lag normalisation |
| cliniq/rbac/ | JWT auth, role definitions (Sponsor View / CRA / Clinical Lead / Admin), SOC 2 audit trail |
| cliniq/ingestion/ | CSV/XLSX import adapter (EDC exports), REST webhook for real EDC connectors (Medidata, Veeva) |
| cliniq/config/ | Env-based settings (Pydantic), logging config, feature flags |

3.2  Tech Stack

| Layer | Technology |
| --- | --- |
| Dashboard | Plotly Dash 4, Bootstrap 5, Bootstrap Icons, dark mode design system |
| API | FastAPI, Uvicorn, Pydantic v2 |
| ML / Analytics | scikit-learn (risk model, forecaster), spaCy en_core_web_sm (deviation NLP) |
| ORM / DB | SQLAlchemy 2.0, Alembic migrations; SQLite (dev/demo), PostgreSQL (production) |
| AI Assistant | Anthropic Claude — direct API mode, context-aware tool executor |
| Auth | JWT + role-based access control (4 roles) |
| Reports | ReportLab (PDF), openpyxl (XLSX export) |
| Testing | pytest, pytest-cov, pytest-asyncio, Faker (seeder) |
| Deploy | Docker, Render (primary), Railway (secondary), GitHub Actions CI |
| Language | Python 3.11 |

4  ·  Development Phases

Development follows five sequential phases, each with a clear deliverable and test gate before proceeding.

Phase 1 — Data Foundation & Seeder  (Weeks 1–2)

Deliverable: All SQLAlchemy models defined, Alembic baseline migration, 12-month synthetic dataset seeded

- Write SQLAlchemy models for all 10 tables across the three schema layers

- Write Alembic initial migration and confirm it applies cleanly to both SQLite and PostgreSQL

- Build the seeder using Faker: 8 fictional sites across UK, Germany, Poland, Netherlands — realistic site profiles (high enrollers, chronic deviators, slow-starters) seeded deliberately

- Seed 12 months of patient enrolment records per site, with screening-to-enrolment conversion rates varying by site profile

- Seed protocol deviation events with realistic severity distribution (70% minor, 25% major, 5% critical) and free-text descriptions for NLP training

- Seed EDC lag events (visit-to-entry timestamps), query open/close events, and monitoring visits

- Write a config-driven seeder so future demo datasets can be regenerated with one command

Test targets: 80 tests

  - Model constraints (nullable, foreign keys, unique)

  - Seeder idempotency (double-run produces no duplicate records)

  - Migration rollback correctness

Phase 2 — Analytics & ML Engine  (Weeks 3–4)

Deliverable: All analytics and ML modules producing correct outputs on seeded data

- Enrolment velocity engine: rolling 28-day enrolment rate per site, linear projection to target, projected completion date, flag if > protocol window

- Screening funnel calculator: screen failure rate, consent rate, enrolment conversion by site and country

- Data lag aggregator: mean and 90th-percentile visit-to-entry days per site, 7-day trend

- Dropout risk model: logistic regression on enrolment rate trend, deviation history, data lag, and days since last monitoring visit; outputs probability score 0–1

- Composite site risk score: weighted sum of enrolment shortfall, deviation rate, data lag, dropout probability; normalised to 0–100

- NLP deviation classifier: spaCy pipeline to extract deviation category labels (consent, dosing, eligibility, documentation, safety) from free-text field

- Daily KPI snapshot writer: scheduled job that writes derived analytics to site_kpi_snapshots table

Test targets: 140 tests

  - Velocity edge cases: no enrolments, single-day site, target already met

  - Risk score range validation (always 0–100)

  - NLP classifier precision/recall on held-out synthetic deviation descriptions

  - Snapshot idempotency and rollup arithmetic accuracy

Phase 3 — API Layer  (Week 5)

Deliverable: FastAPI serving all endpoints with OpenAPI schema, JWT auth enforced

- GET /trials, /trials/{id}, /trials/{id}/sites — trial registry endpoints

- GET /sites/{id}/kpis — time-series KPI data with date range filter

- GET /sites/{id}/risk — current risk score with component breakdown

- GET /sites/{id}/forecast — enrolment projection and projected completion date

- GET /sites/{id}/deviations — paginated deviation log with NLP category tags

- GET /portfolio/watchlist — sites ranked by risk score, with alert flags

- POST /ai/query — plain-English query routed to Claude with trial context

- POST /reports/site/{id} — generate TMF-compatible PDF for a site

- All endpoints require JWT; Sponsor View role restricted to read-only on their trial only

Test targets: 100 tests

  - Auth rejection (missing token, wrong role, expired token)

  - Response schema validation against Pydantic models

  - Edge cases: unknown IDs, empty results, malformed date filters

  - Audit log entry creation on each authenticated request

Phase 4 — Dashboard & AI Assistant  (Weeks 6–7)

Deliverable: Full Plotly Dash UI live on localhost with all views functional, Claude assistant integrated

- Portfolio heatmap: colour-coded grid of all sites by risk score (green / amber / red), with trial filter and date range selector

- Site drill-down: enrolment curves (actual vs projected), deviation timeline, data lag trend, screening funnel chart

- Watchlist view: ranked table of at-risk sites with alert flags and one-click drill-down

- Deviation log: searchable, filterable table with NLP category badges and severity colour coding

- AI assistant: chat interface with Claude context pre-populated with trial KPIs and site profiles

- Report generator UI: select site + date range, trigger PDF generation, download link

- Dark mode design system, URL routing, in-memory caching for KPI queries (same pattern as VoltEdge)

Test targets: 120 tests

  - Callback input/output schema tests for all Dash components

  - URL routing: each view loads with correct data on direct URL access

  - Cache correctness: stale data invalidation and refresh

  - AI assistant: context builder produces well-formed messages; tool executor returns expected structure

Phase 5 — Deployment & Hardening  (Week 8)

Deliverable: Live on Render, 500+ tests passing in CI, README and demo credentials published

- Dockerfile and render.yaml / railway.json; confirm cold-start under 60 seconds

- GitHub Actions CI: run full test suite on every push to main; block merge on failure

- Environment variable management: ANTHROPIC_API_KEY, DATABASE_URL, SECRET_KEY via platform env

- PostgreSQL migration on Render: confirm Alembic applies cleanly on first deploy

- End-to-end smoke tests: automated browser test (pytest + playwright) covering the four primary views

- Security hardening: rate limiting on AI endpoint, input sanitisation on all API endpoints, audit log review

- README: project description, local setup steps, test run command, live URL, demo credentials, architecture diagram

Test targets: 60 tests (smoke + security + E2E)

| Total | 500+ automated tests across six layers. Do not begin external outreach until this gate is passed. |
| --- | --- |

5  ·  Testing Strategy

5.1  Test Layer Targets

| Layer | What it covers | Tools | Target |
| --- | --- | --- | --- |
| Unit | Individual functions in analytics, ML, processing modules | pytest, Faker | 200 tests |
| Integration | DB read/write round-trips, seeder correctness, migration | pytest, SQLAlchemy | 100 tests |
| API | All FastAPI endpoints, auth, schema validation | pytest, httpx | 100 tests |
| Dashboard | Dash callback logic, cache, URL routing | pytest, Dash testing | 60 tests |
| Analytics | KPI arithmetic, risk score range, NLP precision | pytest, numpy | 40 tests |
| E2E / Smoke | Browser-level smoke through four primary views | pytest-playwright | 20 tests |
| TOTAL |  |  | 520+ tests |

5.2  Test Conventions

- All tests in tests/ mirroring cliniq/ module structure: tests/test_analytics/, tests/test_api/, etc.

- Fixtures in conftest.py: in-memory SQLite engine, seeded with minimal fixture data (3 sites, 30 days)

- No test should depend on external network calls — Claude API calls mocked with pytest-mock

- Coverage target: 85% across analytics and ml modules; lower threshold acceptable for dashboard callbacks

- CI: pytest runs on push to main and on every PR; coverage report published as GitHub Actions artefact

6  ·  Go-to-Market Strategy

6.1  Positioning

ClinIQ is positioned as the intelligence layer for clinical operations teams that already use an EDC (Medidata, Rave, OpenClinica) but lack a dedicated performance monitoring view across their site portfolio. It is not a replacement for CTMS — it is a complement that surfaces risk earlier and produces audit-ready outputs.

| Positioning | "The performance intelligence layer your CTMS doesn’t have — built for CROs who move faster than enterprise software." |
| --- | --- |

6.2  Primary Channel: OEM / White-Label

The same OEM route that underpins VoltEdge applies here. A mid-market CRO (30–80 staff) cannot build or maintain a bespoke data platform but can absolutely resell one under their own brand to their biotech sponsor clients. ClinIQ is licenced to the CRO as a platform, who may optionally white-label it as their own clinical intelligence product.

- Platform licence: £800–1,500/month depending on number of active trials and sites

- White-label fee: £300/month additional for custom branding, subdomain, and removal of ClinIQ branding

- Onboarding: 2-hour setup call + CSV import from existing EDC exports; no API integration required for v1

6.3  Target Accounts (First 10)

These are the profile criteria for the initial outreach list — to be built from LinkedIn, MHRA clinical trials register, and ClinicalTrials.gov after the product is complete and tested:

| Criteria | Tier 1 (ideal) | Tier 2 (reachable) |
| --- | --- | --- |
| Size | 20–60 staff CRO, UK-based HQ | EU-based CRO with UK trials |
| Trial volume | 10–30 concurrent trials | 5–10 concurrent trials |
| Phase focus | Phase I–III, mixed therapeutic areas | Phase I only, single TA |
| Tech posture | Uses Medidata or OpenClinica; no bespoke BI | Manual EDC exports to Excel |
| Decision maker | VP Clinical Operations or Head of Data Management | Director of Clinical Affairs |

6.4  Outreach Sequence (Post-Completion)

- Publish live demo on Render with pre-seeded trial data and demo credentials

- Write a 1,000-word LinkedIn article: “Why mid-market CROs are flying blind on site performance” — no product pitch, purely analytical

- Build target account list (20 CROs) from MHRA register and ClinicalTrials.gov UK sponsors

- Personalised cold outreach to VP Clinical Ops: one paragraph on their specific trial footprint, link to live demo

- Offer a 30-minute no-prep demo call + 30-day free pilot on their own CSV data

- Convert pilot to paid licence; use first paying client as case study for next cohort

7  ·  Regulatory & Legal Review

7.1  Applicable Frameworks

| Framework | Relevance to ClinIQ |
| --- | --- |
| ICH E6(R3) GCP | Governs trial conduct and data integrity. ClinIQ must maintain an immutable audit trail of all data access and computations to satisfy GCP’s audit trail requirements. |
| MHRA RBM Guidance | UK guidance on Risk-Based Monitoring. ClinIQ’s risk score and watchlist view directly operationalise the RBM framework — a selling point, not just a compliance note. |
| EU CTR 536/2014 | EU Clinical Trials Regulation governing trial authorisation and transparency. ClinIQ does not submit to CTIS, but must be able to produce data in formats compatible with sponsor reporting obligations. |
| UK GDPR / DPA 2018 | Patient data is pseudonymised in ClinIQ (patient_id is an opaque hash; no names, DOBs, or NHS numbers stored). Processing of pseudonymous clinical data still requires a DPIA and a lawful basis. |
| 21 CFR Part 11 (FDA) | US regulation for electronic records in clinical trials. Not mandatory for UK/EU-only trials, but US-partnered sponsors may require it. The audit log and JWT-based electronic signature layer provides the foundation. |

7.2  Key Implementation Requirements

- Audit log: every read and write event logged with timestamp, user ID, role, and action — immutable (no UPDATE or DELETE on audit_log table)

- Pseudonymisation: patient_id stored as a SHA-256 hash of the sponsor’s internal patient code; no identifiable fields in any ClinIQ table

- Data Processing Agreement (DPA): required before any CRO onboarding; template DPA to be drafted covering pseudonymous clinical trial data

- DPIA (Data Protection Impact Assessment): required prior to commercial launch; document data flows, retention periods, and pseudonymisation approach

- Retention policy: configure maximum data retention (default 7 years, aligned with GCP archiving requirement); implement soft-delete with audit record

- Access control: CRO administrators can only see their own trials; Sponsor View role restricted to their protocol only — enforced at ORM query level, not just UI

- No AI training on client data: Claude API calls must not pass patient-level records; context is limited to aggregated KPIs and site-level summaries

7.3  What ClinIQ Is Not

| Important | ClinIQ is a performance intelligence tool, not a regulated medical device. It does not make clinical decisions, does not process patient safety data in real time, and does not replace sponsor or CRO clinical oversight obligations. It should be described in all marketing as “a business intelligence platform for clinical operations” — not as a clinical system. |
| --- | --- |

Before any commercial launch, a brief legal review from a solicitor experienced in healthcare data or life sciences SaaS is recommended. Estimated cost for a UK legal review: £1,500–2,500 for a DPA template and DPIA sign-off.

8  ·  Summary Timeline

| Week | Phase | Deliverable | Test Gate |
| --- | --- | --- | --- |
| 1–2 | Data Foundation | Models, migrations, seeder live | 80 tests passing |
| 3–4 | Analytics & ML | All KPIs, risk score, NLP classifier | 220 tests passing |
| 5 | API Layer | FastAPI live, OpenAPI schema published | 320 tests passing |
| 6–7 | Dashboard & AI | Full Dash UI, Claude assistant integrated | 440 tests passing |
| 8 | Deploy & Harden | Live on Render, CI passing, README done | 520+ tests passing |
| Post-8 | GTM Prep | Target list, LinkedIn article, outreach | No outreach until 520+ gate cleared |

| Principle | Build completely. Test thoroughly. Approach buyers only when the product can stand on its own in a demo. |
| --- | --- |

Shaz Moghaddam  ·  shazmoghaddam.github.io  ·  github.com/ShazMoghaddam